PHASE 0 — FOUNDATION

Agent Task Prompts for Antigravity

Duration: 2 Weeks   |   Tasks: 2 Agent Sessions

Complete Task 1 fully before starting Task 2.

Verify each checkpoint before proceeding.

# Task 0.1 — Monorepo Scaffold & Infrastructure Setup

| Model | Claude Sonnet 4.6 |
| --- | --- |
| Mode | Guided (agent pauses at checkpoints for your review) |
| Est. Time | 1 full day |
| Prereqs | Node.js 20+, pnpm installed, GitHub account, Supabase account, Railway account, Vercel account, Expo account |

Before running this prompt: Create accounts on Supabase, Railway, and Vercel. Have your GitHub repository created and empty. Have pnpm installed globally (npm install -g pnpm).

## Agent Prompt — Copy This Exactly Into Antigravity

TASK 0.1 — Monorepo Scaffold & Infrastructure Setup Model: Claude Sonnet 4.6 ¦ Mode: Guided

You are setting up a production-grade TypeScript monorepo for a multi-tenant SaaS platform called [PLATFORM NAME — fill this in]. Read the Master Context Document in the knowledge base before starting. Follow all architecture rules defined there. STEP 1 — Initialize the monorepo: - Initialize Turborepo with pnpm workspaces - Create this exact folder structure: apps/web → Next.js 14 (App Router, TypeScript) apps/mobile → Expo (React Native, TypeScript) apps/api → Fastify + tRPC (TypeScript) packages/ui → shared components packages/types → shared TypeScript types + Zod schemas packages/config → shared ESLint + Tailwind + TS configs - Configure pnpm-workspace.yaml - Configure root turbo.json with build, dev, lint pipelines PAUSE AND SHOW ME THE FOLDER STRUCTURE BEFORE CONTINUING. STEP 2 — Configure each app: apps/web: - Next.js 14 with App Router - Tailwind CSS configured - shadcn/ui initialized - TypeScript strict mode apps/api: - Fastify with @fastify/cors, @fastify/helmet - tRPC v11 with Fastify adapter - Zod for input validation - Supabase JS client (@supabase/supabase-js) apps/mobile: - Expo SDK 51+ - Expo Router for navigation - NativeWind (Tailwind for React Native) STEP 3 — Environment setup: - Create .env.example files for each app with all required variables - Create env.ts validation file in each app using Zod - Add .env* to .gitignore - Required variables for api: SUPABASE_URL, SUPABASE_SERVICE_KEY, PORT - Required variables for web: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, NEXT_PUBLIC_API_URL STEP 4 — Verify everything runs: - pnpm dev should start all apps simultaneously - web runs on localhost:3000 - api runs on localhost:4000 - mobile runs on Expo dev server - Show me the terminal output confirming all three are running STEP 5 — Deploy hello world: - Deploy apps/web to Vercel - Deploy apps/api to Railway - Both must be live on public URLs - Show me both URLs CHECKPOINT: Do not proceed until I confirm the URLs are accessible. CONSTRAINTS: - TypeScript strict mode everywhere — no any types - No JavaScript files — TypeScript only - Use pnpm — not npm or yarn - Do not install unnecessary packages

## Verification Checklist — Tick Before Task 0.2

- pnpm dev starts all three apps without errors

- apps/web is live on a Vercel URL

- apps/api is live on a Railway URL

- apps/mobile runs on Expo Go on your phone

- No TypeScript errors in any workspace

- .env files are gitignored and .env.example files exist

# Task 0.2 — Auth + Multi-Tenant Foundation

| Model | Claude Sonnet 4.6 |
| --- | --- |
| Mode | Guided — CRITICAL: Review every checkpoint carefully |
| Est. Time | 1 full day |
| Prereqs | Task 0.1 complete and verified. Supabase project created. |

This is the most critical task in the entire project. Auth and multi-tenancy done wrong means rebuilding everything later. Do not rush checkpoints.

## Agent Prompt — Copy This Exactly Into Antigravity

TASK 0.2 — Auth + Multi-Tenant Foundation Model: Claude Sonnet 4.6 ¦ Mode: Guided

You are implementing authentication and multi-tenant architecture for a language institute SaaS platform. Read the Master Context Document in the knowledge base. This is the most security-critical task — pause at every checkpoint for review. STEP 1 — Database schema (run in Supabase SQL editor): Create these tables exactly as specified in the Master Context Document: - schools (with nullable parent_id for franchise hierarchy) - users (with school_id, role enum: admin¦teacher¦student) - invitations (token-based invite system) After creating tables, enable RLS on ALL three tables. Write RLS policies so users can only read/write rows where school_id matches their own school_id from auth.users metadata. PAUSE — show me the SQL for all tables and RLS policies before executing. STEP 2 — Subdomain tenant resolution middleware (apps/api): Create a Fastify middleware that: - Reads the subdomain from the incoming request host header - Queries schools table: SELECT id FROM schools WHERE slug = $subdomain - Attaches school_id to request context - Returns 404 if subdomain does not match any school - All downstream tRPC procedures receive school_id automatically For local development: use x-school-slug header as fallback since localhost has no subdomains. PAUSE — show me the middleware code before proceeding. STEP 3 — Auth flows (using Supabase Auth): Implement these flows: a) Login page (apps/web/app/login/page.tsx): - Email + password form - On success: redirect based on role - admin → /admin/dashboard - teacher → /teacher/dashboard - Error states: invalid credentials, account inactive b) Invite acceptance flow: - Route: /invite/[token] - Validate token against invitations table (not expired, not used) - Show form: full name + password creation - On submit: create Supabase auth user + insert into users table - Mark invitation as accepted c) Role-based route protection: - /admin/* routes: redirect to login if not admin - /teacher/* routes: redirect to login if not teacher - All protected routes check school_id matches current tenant PAUSE — show me the auth flow components before implementing. STEP 4 — Admin: invite teacher flow: In admin dashboard, build a simple form: - Input: teacher email + role selection - On submit: generate secure random token, insert into invitations - Show the invite link (do not email yet — copy/paste for now) STEP 5 — End-to-end verification: Demonstrate this exact flow works: 1. Two schools exist: 'school-a' and 'school-b' 2. Admin of school-a logs in via school-a subdomain 3. Admin invites a teacher — generates invite link 4. Teacher accepts invite, creates account 5. Teacher logs in — lands on teacher dashboard 6. Verify: teacher cannot access /admin routes 7. Verify: school-a data is completely invisible to school-b CHECKPOINT: Show me a screen recording or screenshots of each step. CONSTRAINTS: - Use Supabase Auth — do NOT build custom JWT handling - RLS must be at DATABASE level — not just application level - school_id must be verified on EVERY protected API call - Invitation tokens must expire (set to 72 hours) - Never expose service role key to the frontend

## Verification Checklist — Tick Before Phase 1

- Two schools exist and their data is fully isolated

- Admin login works and routes correctly

- Teacher invite flow works end-to-end

- Teacher login works and cannot access admin routes

- RLS policies confirmed active in Supabase dashboard

- Subdomain middleware resolves correct school_id on every request

- No school_id leakage between tenants — manually verified