PHASE 1 — ACCOUNTABILITY LAYER

Agent Task Prompts for Antigravity

Duration: 3 Weeks   |   Tasks: 3 Agent Sessions

This phase solves the coordinator's #1 pain: teacher accountability.

Complete tasks in order. Do not skip ahead.

# Task 1.1 — Teacher Check-in / Check-out System

| Model | Gemini 3 Pro (UI) + Claude Sonnet 4.6 (logic) |
| --- | --- |
| Mode | Guided |
| Est. Time | 4–5 days |
| Prereqs | Phase 0 complete. Auth working. Both schools verified. |

TASK 1.1 — Teacher Check-in / Check-out System Model: Claude Sonnet 4.6 for logic, Gemini 3 Pro for UI ¦ Mode: Guided

You are building the teacher check-in system for a language institute platform. Read the Master Context Document. Phase 0 (auth + multi-tenancy) is complete. STEP 1 — Database tables (Supabase SQL editor): Create from Master Context Document schema: - classes table - class_sessions table Enable RLS on both tables with school_id policies. Seed realistic test data: - 3 classes (e.g. B1 Adults Monday 10am, A2 Teens Tuesday 3pm, C1 Adults Wed 6pm) - class_sessions for the next 7 days for each class - Assign to the test teacher created in Phase 0 PAUSE — confirm tables created and seeded before continuing. STEP 2 — tRPC procedures (apps/api): Create router: classSessionRouter with these procedures: getTodaySessions(teacherId): Returns all class_sessions for today for the given teacher Includes class name, level, age_group, room, start_time, end_time, status Scoped to school_id from middleware checkIn(sessionId): Validates: session belongs to calling teacher Validates: current time is within 30 min before/after session start_time Updates: status = 'ongoing', checkin_at = now() Returns: updated session checkOut(sessionId): Validates: session status is 'ongoing' Validates: calling teacher owns this session Updates: status = 'completed', checkout_at = now() Auto-creates: hour_log entry with duration calculated from checkin/checkout Returns: updated session + created hour_log flagLateOrNoShow (called by scheduled job — not teacher): For all sessions where start_time + 10 min has passed and status = 'scheduled' → set status = 'late', create alert type = 'late' For all sessions where start_time + 30 min has passed and status = 'scheduled' → set status = 'no_show', create alert type = 'no_show' PAUSE — show me all procedure code before moving to UI. STEP 3 — Teacher mobile UI (apps/mobile): Screen: Today's Classes (/teacher/today) Design requirements: - Clean card list of today's sessions - Each card shows: class name, time, room, level/age badge, status - Status colours: scheduled=grey, ongoing=green, completed=blue, late=orange, no_show=red - Large CHECK IN button — green, prominent, one tap - CHECK IN button only shows if: current time within 30min of start and status is 'scheduled' - After check-in: button changes to CHECK OUT - CHECK OUT button shows confirmation dialog: 'End class now?' - After checkout: card shows duration and 'Hour log created automatically' - Empty state: 'No classes today — enjoy your day' - Pull-to-refresh STEP 4 — Background job for late/no-show detection (apps/api): Set up an Inngest function that: - Runs every 5 minutes - Calls flagLateOrNoShow procedure - Creates alerts in the alerts table - Sends real-time event via Supabase Realtime to admin dashboard STEP 5 — Web version (apps/web): Teachers accessing via browser on laptop get the same Today's Classes view — responsive, same functionality as mobile. CHECKPOINT: Demonstrate this full flow: 1. Teacher logs in on mobile 2. Sees today's 3 classes 3. Taps Check In on the first class 4. Card updates to 'ongoing' with green status 5. After a moment, taps Check Out 6. Confirmation dialog appears 7. Card shows completed + duration 8. In Supabase dashboard, verify hour_log was created 9. Simulate no-show: let a session pass 30 min without check-in Verify alert is created in alerts table

## Verification Checklist

- Teacher sees correct sessions for today only

- Check-in creates timestamped record in Supabase

- Check-out auto-creates hour_log with correct duration

- Late flag fires at 10 minutes past start time

- No-show flag fires at 30 minutes past start time

- Alert records created in alerts table

- UI works on both mobile (Expo) and web (Next.js)

# Task 1.2 — Admin Alert Dashboard + Substitute Flow

| Model | Gemini 3 Pro (UI) + Claude Sonnet 4.6 (logic) |
| --- | --- |
| Mode | Guided |
| Est. Time | 4–5 days |
| Prereqs | Task 1.1 complete. Alerts being created in database. |

This task is the coordinator's exact pain point: finding out about no-shows immediately instead of 20 minutes later via WhatsApp. Make the alert experience fast and obvious.

TASK 1.2 — Admin Alert Dashboard + Substitute Flow Model: Claude Sonnet 4.6 for logic, Gemini 3 Pro for UI ¦ Mode: Guided

You are building the admin alert system and substitute request flow. Read the Master Context Document. Tasks 0.1, 0.2, and 1.1 are complete. STEP 1 — Database: Create from Master Context Document schema: - substitute_requests table Enable RLS with school_id scoping. STEP 2 — tRPC procedures (apps/api): getActiveAlerts(): Returns all unresolved alerts for the school Includes: type, class_session details, teacher name, created_at Ordered by created_at DESC resolveAlert(alertId): Marks alert as resolved, sets resolved_by and resolved_at Only callable by admin role createSubstituteRequest(classSessionId): Creates substitute_request with status = 'open' Sends real-time notification to all available teachers in school Only callable by admin role getOpenSubstituteRequests(): Returns all open substitute requests for teacher's school Used by teachers to see available substitute opportunities respondToSubstituteRequest(requestId, response: 'accepted'¦'declined'): If accepted: updates request status, updates class_session teacher_id If declined: updates request status to 'declined' Notifies admin of the response in real-time PAUSE — show me all procedure code before building UI. STEP 3 — Admin Alert Dashboard (apps/web /admin/dashboard): Build a real-time alert feed: - Red banner at top showing count of unresolved alerts - Alert cards showing: type badge (LATE / NO SHOW), class name, teacher name, time it happened, how long ago - Each alert card has: 'Send Substitute Request' button + 'Resolve' button - Alerts update in real-time via Supabase Realtime — no page refresh needed - Resolved alerts move to a collapsed 'Resolved Today' section - Empty state: green banner 'All clear — no active alerts' STEP 4 — Substitute Request Flow: Admin side: - Clicking 'Send Substitute Request' on an alert card: → Shows modal: 'Request substitute for [Class Name] at [Time]?' → Confirm button sends request to all teachers → Alert card updates to show 'Substitute request sent — awaiting response' → When a teacher accepts: card updates to show teacher name who accepted Teacher side (apps/mobile + apps/web): - Push notification: 'Substitute needed for B1 Adults at 10:00 — tap to respond' - In-app notification banner - Screen: substitute request detail — class info, time, room - Two large buttons: ACCEPT (green) and DECLINE (red) - After accepting: session appears in teacher's Today screen STEP 5 — Push notifications setup: Use Expo Push Notifications for mobile Store push tokens in users table (add expo_push_token column) Send notifications server-side via Expo Push API Handle: token registration on app start, notification on substitute request CHECKPOINT: Demonstrate this exact scenario: 1. A class session goes 30 min without check-in 2. No-show alert appears on admin dashboard in real-time 3. Admin clicks 'Send Substitute Request' 4. Teacher 2 receives push notification on their phone 5. Teacher 2 opens app, sees request, taps ACCEPT 6. Admin dashboard updates: shows Teacher 2 is covering 7. Teacher 2 sees the class in their Today's Classes Record a video of this full flow — this is your first demo video.

## Verification Checklist

- Admin sees real-time alerts without page refresh

- Substitute request reaches all teachers instantly

- Teacher can accept or decline from mobile

- Admin sees who accepted within seconds

- Accepted substitute sees class in their Today screen

- Full flow works without a single WhatsApp message

# Task 1.3 — Digital Hour Logging with Audit Trail

| Model | Claude Sonnet 4.6 |
| --- | --- |
| Mode | Guided — pay close attention to audit trail implementation |
| Est. Time | 3–4 days |
| Prereqs | Tasks 1.1 and 1.2 complete. |

The audit trail is non-negotiable. Every edit must be appended to audit_trail JSONB — never overwrite. This is what makes finance trust this over the red file.

TASK 1.3 — Digital Hour Logging with Audit Trail Model: Claude Sonnet 4.6 ¦ Mode: Guided

You are completing the hour logging system for a language institute platform. Read the Master Context Document. The hour_logs table already exists from Phase 0. Auto-creation of logs on checkout was built in Task 1.1. This task adds: manual log creation, admin approval workflow, and the full UI. STEP 1 — tRPC procedures (apps/api): getMyHourLogs(filters: { month?, status? }): Returns hour logs for the calling teacher Includes class session details if linked Scoped to school_id createManualHourLog(data): For private classes or sessions not in the system Fields: log_date, class_type, duration_minutes, notes Creates log with status = 'pending' Appends to audit_trail: { action:'created', by: userId, at: timestamp } updateHourLog(logId, data): Teacher can edit their own PENDING logs only CRITICAL: Never overwrite audit_trail — append new entry: { action:'updated', by: userId, at: timestamp, changes: { field: [old, new] } } reviewHourLog(logId, decision: 'approved'¦'rejected', note?): Admin only Updates status Appends to audit_trail: { action: decision, by: adminId, at: timestamp, note } getHourLogSummary(teacherId, month): Admin only Returns: total hours, breakdown by class_type, list of all logs This replaces the manual red file counting PAUSE — show me all audit_trail append logic before proceeding. STEP 2 — Teacher UI: My Hours screen (mobile + web): Tab bar with: Pending ¦ Approved ¦ All Each log card shows: - Date, class type badge, duration - Status badge (pending=yellow, approved=green, rejected=red) - Class name if linked to a session, or 'Private Class' if manual - Notes if any - Edit button (only on pending logs) - Audit trail expandable section — shows full history of changes FAB button: '+ Add Manual Log' Manual log form: date picker, class type select, duration input, notes textarea Monthly summary header: - Current month total hours (large number) - Breakdown: X hrs group ¦ Y hrs private ¦ Z hrs online STEP 3 — Admin UI: Hour Log Management (apps/web /admin/hours): Filter bar: by teacher, by month, by status Table view of all logs matching filters Columns: Teacher, Date, Type, Duration, Class, Status, Actions Actions: Approve (green check) ¦ Reject (red x) — with optional note on reject Bulk approve: checkbox select + 'Approve Selected' button Monthly summary per teacher: click teacher name to see their breakdown STEP 4 — Monthly summary export: Admin can export a month's approved hours as CSV Columns: Teacher Name, Date, Class Type, Duration (hrs), Class Name, Approved By This is what finance receives instead of manually counting the red file CHECKPOINT: Demonstrate: 1. Teacher checks out of a class — hour log auto-created 2. Teacher adds a manual private class log 3. Teacher edits the manual log — audit trail shows both versions 4. Admin opens hour management, filters by teacher 5. Admin approves one log, rejects another with a note 6. Teacher sees updated statuses 7. Admin exports monthly CSV — verify it is clean and accurate 8. Open the approved log — expand audit trail — verify full history is there

## Verification Checklist — Phase 1 Complete

- Auto log created on every checkout with correct duration

- Manual logs can be created for private classes

- Every edit appended to audit_trail — original never overwritten

- Admin can approve and reject with notes

- Monthly summary shows correct totals

- CSV export works and finance could use it immediately

- Audit trail visible and readable on every log

Phase 1 complete — you now have a working accountability system. Record a full demo video of the no-show → alert → substitute → hour log flow. This is your sales asset.